Test Report

Q1 2026 – Real-Robot Test & Validation (Dora + Visualization on Physical Hardware)

1. Executive Summary

During Q1 2026, the team executed a comprehensive test and validation campaign for the Dora framework running on physical robot hardware. Testing covered device connectivity, runtime robustness, and visualization capabilities across 3 robot platforms. Of 47 test cases executed, 42 passed, 3 passed with workarounds, and 2 are deferred to Q2 with agreed mitigation plans.

2. Test Scope & Acceptance Criteria

Map each SOW requirement to testable acceptance criteria and their status.

| ID | SOW Requirement | Acceptance Criteria |  | Status | Evidence Ref |
| --- | --- | --- | --- | --- | --- |
| TC-01 | Device connectivity & stability | All controllers, arms, base, sensors connect within 30s; maintain connection for 1hr continuous operation |  | PASS | Appendix A, Log-001 |
| TC-02 | Runtime robustness (restart/recovery) | Dora recovers from crash within 10s; no data loss on restart; handles 3 concurrent failures |  | PASS* | Appendix B, Log-005 |
| TC-03 | Live telemetry visualization | Real-time data renders at 10Hz+; latency < 200ms from sensor to display |  | PASS | Appendix C, Video-01 |
| TC-04 | Playback & log review usability | Recorded sessions replay accurately; log search returns results in < 2s; UI rated usable by 3+ testers |  | PASS | Appendix C, Survey-01 |
| TC-05 | Performance observations | CPU < 80%, Memory < 4GB under standard workload; no memory leaks over 4hr test |  | DEFERRED | See Issue ISS-07 |

* PASS with workaround – see Issue Log for details.

3. Test Execution Summary

| Metric | Value | Notes |
| --- | --- | --- |
| Total Test Cases | 47 | Across 5 test categories |
| Passed | 42 (89%) |  |
| Passed with Workaround | 3 (6%) | See issues ISS-02, ISS-04, ISS-06 |
| Deferred | 2 (4%) | Agreed with client; moved to Q2 |
| Test Environment | [Robot model / HW specs] | [OS, Dora version, build #] |
| Test Period | Jan 1 – Mar 30, 2026 |  |

4. Issue Log & Recommendations

| ID | Severity | Description | Impact | Fix / WA | Status |
| --- | --- | --- | --- | --- | --- |
| ISS-01 | Critical | Sensor disconnect after 45min continuous run on Arm-B | Blocks long-duration tests | FW update v2.3 resolves | Fixed |
| ISS-02 | Major | Dora restart takes 18s (target: 10s) on Jetson platform | Exceeds SLA; workaround: warm restart script | Workaround provided | Open / Q2 |
| ISS-03 | Minor | Telemetry label overlap at zoom level > 300% | Cosmetic; does not affect data accuracy | UI fix in backlog | Open / Low |

Severity: Critical = blocks milestone, Major = workaround needed, Minor = cosmetic/low impact.

5. Artifacts Checklist

| # | Artifact | Format | Location / Link | Status |
| --- | --- | --- | --- | --- |
| 1 | Test Case Spreadsheet | Excel | test_cases.xlsx |  |
| 2 | Robot connectivity logs | Log files | github issues |  |
| 3 | Visualization demo video | MP4 / screen recording | Bilibili |  |